MODULE 81  ·  CAPSTONE
Enterprise AI Platform

Wire all 80 prior modules into one running system
Phase 10 · Master-Plan Gaps · Capstone — Module 81

🎯 80 modules of fragments. This one is THE PLATFORM — the concrete blueprint, reference architecture, decision log, and 26-week build plan that wires every prior module into one running system. The portfolio piece a hiring manager actually wants to see.

Prerequisites: every prior module (this is the integration).

What you'll cover

1. The Acme Insights brief — product, customers, constraints

2. The reference architecture (one diagram)

3. Layer-by-layer module mapping (M1-M80)

4. The repo layout

5. A live 17-hop request walkthrough with a p99 < 2.5s budget

6. The 26-week build plan (v0 → GA)

7. The team you actually need

8. Day-1 launch checklist (28 items, none optional)

9. Day-90 evolution

10. Failure modes pre-loaded

# 1. The brief

Acme Insights = 200-employee B2B SaaS shipping AI assistant to hospitals, regional banks, large retailers. Customers need RAG over their corpora, domain-tuned drafting (per-customer LoRA), agentic actions with HITL, multi-source ingestion, full audit (SOC2 / HIPAA / FedRAMP-light), and <$2/active user/month.

| Constraint | Value |
| --- | --- |
| Customers Year 1 | 12 paid + 50 trial |
| DAUs Year 1 | ~50K |
| Budget Year 1 | $2.0M cloud + $1.6M payroll |
| Time to GA | 6 months |
| Team size | 8 engineers (1 lead + 7 specialists) |
| Cloud | AWS primary; Azure for one regulated customer |
| Regulatory | SOC2 Type 2, HIPAA-eligible, GDPR |
| SLA | p99 chat < 2.5s; 99.9% uptime |

🔑 These constraints drive EVERY architecture decision below. Most of M1-M80 maps directly onto one of them.

# 2. Reference architecture

One A4 picture. Users → edge / gateway → orchestration → tools / inference → retrieval → async workers + data lake → observability → platform plumbing.

• Edge / gateway — CloudFront + ALB; OIDC verify; rate-limit; tenant tag

• Orchestration — LangGraph (M33), MCP tools (M64), A2A peers (M75), Guard (M74), Cost meter (M79)

• Inference — vLLM with --enable-lora + KV cache (M44 + M60); router to hosted (M79)

• Retrieval — Qdrant + pgvector + BM25; Feast features (M69); Redis cache (M37)

• Async workers + Spark/Delta data lake (M73)

• Observability — Prom + Grafana + Loki + Tempo + OTel + Langfuse (M50 + M51 + M70)

• Plumbing — Terraform + Helm + Argo CD + Vault + Ansible (M47 + M48 + M49)

🔑 ~25 components, every box maps to 1-3 prior modules. Print it; pin it; everything else in the module is just unpacking this diagram.

# 3. Layer-by-layer module mapping

| Layer | Choice | Modules |
| --- | --- | --- |
| Frontend | Next.js + Vercel AI SDK | M54 |
| API gateway | FastAPI + LiteLLM (auth/rate-limit/meter) | M28, M79, M80 |
| Orchestration | LangGraph + Pydantic AI | M33, M35, M59 |
| Tools | MCP servers (filesystem, ServiceNow, Slack) | M64 |
| Inference | vLLM --enable-lora + Triton for vision | M44, M60, M71, M80 |
| Hosted LLMs | Claude Sonnet 4.6 + GPT-5 mini router + Gemini Flash long-ctx | M79 |
| Quantization | INT4-AWQ self-host + INT8 KV | M38 |
| Retrieval | Qdrant + pgvector + BM25 | M42, M36 |
| Cache | Redis (response + prefix + LoRA hot-set) | M37 |
| Data lake | S3 + Delta (Bronze / Silver / Gold) | M73 |
| Fine-tuning | Unsloth QLoRA on g5.12xlarge | M39, M58, M59 |
| Evals | Promptfoo CI + Langfuse online evals | M70 |
| Security | Llama Guard 3 + garak in CI + OWASP Top 10 | M74 |

🟡 Deliberately deferred past v1: distributed pretraining (M66), bare-metal (M78), GPU networking (M77), DPO from scratch (M62 internals). We USE these components but don't run our own pretrain. If we ever do, M55-M67 are the playbook.

# 4. Repo layout

● 1  acme-ai/

● 2  ├── apps/          web · gateway · workers · mcp-servers

● 3  ├── packages/      agents · retrieval · eval · guardrails · shared

● 4  ├── ml/            notebooks · finetune · synthetic · datasets

● 5  ├── infra/         terraform · helm · argocd · ansible

● 6  ├── data/          dbt · dagster · delta-tables

● 7  ├── observability/ prometheus · grafana · otel-collector

● 8  ├── security/      policies · redteam · runbooks

● 9  └── docs/          adr · runbooks · per-tenant

| ● | What it does |
| --- | --- |
| ●1 | Top-level monorepo for v1 |
| ●2 | Apps = deployable services |
| ●3 | Packages = shared libraries |
| ●4 | ml = research + training pipelines (M39) |
| ●5 | infra = IaC + GitOps (M47 + M48 + M49) |
| ●6 | data = ETL + pipelines + lake (M68 + M73) |
| ●7 | observability = Prom + Grafana JSON + OTel config (M50 + M51) |
| ●8 | security = OPA policies + red-team + IR runbooks (M74) |
| ●9 | docs = ADRs + runbooks + per-tenant playbooks |

🔑 Why monorepo for v1: one PR can touch UI + gateway + agent + infra. Less ceremony, faster iteration. Split when the team exceeds ~25 engineers (you won't in Year 1).

# 5. Request walkthrough — 17 hops

● 1  1   browser              streaming POST /api/chat                     (5 ms)

● 2  2   Vercel edge          add request id, forward                       (10 ms)

● 3  3   FastAPI gateway      verify Auth0 JWT, extract tenant_id           (8 ms)

● 4  4   LiteLLM router       per-tenant rate-limit check (Redis)           (3 ms)

● 5  5   Guard model          Llama Guard 3 — inject scan                   (40 ms)

● 6  6   LangGraph workflow   route → "search-then-answer"                   (1 ms)

● 7  7   Retriever            BM25 + Qdrant hybrid; tenant filter           (35 ms)

● 8  8                         re-rank via Cohere API                       (60 ms)

● 9  9   Tool decision        none needed                                    (1 ms)

●10  10  Prompt builder       system + retrieved chunks + few-shot          (5 ms)

●11  11  Prompt cache check   Redis hit ratio ~0.5 prefix cached            (8 ms)

●12  12  vLLM dispatch        router → Claude Sonnet 4.6                     (—)

●13  13  Anthropic API        streaming response                        (~900 ms FB)

●14  14  Output filter        PII redact + Llama Guard 3 — output           (15 ms)

●15  15  Tool calls (if any)  ServiceNow create-ticket — async via worker   (—)

●16  16  Cost meter           track tokens × $/Mtok in Langfuse + OTel     (3 ms)

●17  17  Response             stream tokens to client                       (cont.)

| ● | What it does |
| --- | --- |
| ●1 | Browser fires the request |
| ●2 | Vercel edge adds trace headers |
| ●3 | Gateway authenticates + extracts tenant |
| ●4 | Rate-limit gate — Redis sliding window (M80 §6) |
| ●5 | Guard model scans for prompt injection (M74) |
| ●6 | Workflow router picks the path |
| ●7 | Retriever runs BM25 + Qdrant hybrid + tenant filter (M42 + M80 §4) |
| ●8 | Re-rank top candidates |
| ●9 | Workflow decides no tool needed this turn |
| ●10 | Build the final prompt |
| ●11 | Prefix-cache check — saves 90% input cost on cached prefixes (M37 + M44) |
| ●12 | Router picks the LLM tier (M79) |
| ●13 | Anthropic API call |
| ●14 | Output guard filters PII and reruns Llama Guard (M74) |
| ●15 | Async tool calls go to workers (don't block response) |
| ●16 | Cost recorded for tenant analytics (M79) |
| ●17 | Stream the rest of the response |

🔑 First byte ~1.1s, p99 budget 2.5s. Biggest line item is the LLM API call. Cost levers as scale grows: (1) prompt cache (~90% off Anthropic cached input); (2) router escalation — answer 60% of routes with Haiku / GPT mini at a tenth the cost.

# 6. 26-week build plan

| Weeks | Milestone |
| --- | --- |
| 0-4 | FOUNDATION — EKS dev, Argo CD, Terraform, FastAPI gateway, Postgres + Redis + Qdrant, OTel + Prom (M46 M47 M48 M50 M51) |
| 4-8 | v0 CORE CHAT — naive RAG, Claude via LiteLLM, Next.js streaming UI, Promptfoo smoke (M30 M32 M54 M70 M79) |
| 8-14 | v1 PROD HARDENING — multi-tenant, OIDC, guardrails, hybrid search, MCP tools, HITL, red-team CI (M80 M74 M30 M42 M64) |
| 14-20 | v2 PER-TENANT LoRA + COST — Unsloth pipeline, vLLM self-host, cheap-first router, prefix cache, hot-swap LoRA (M39 M44 M60 M79 M80) |
| 20-24 | v3 ENTERPRISE — Dagster, Spark+Delta, AKS for regulated tenant, HIPAA / SOC2, A2A endpoint (M68 M73 M75 M80) |
| 24-26 | GA — playbooks, on-call, capacity plan, pricing finalised |

# 7. The team

| Role | HC | Owns |
| --- | --- | --- |
| Platform Lead | 1 | architecture, on-call, hiring |
| Backend / API | 1 | FastAPI gateway, MCP, auth (M28 M64 M80) |
| ML / Inference | 1 | vLLM, fine-tune, evals, cost (M39 M44 M60 M70 M79) |
| Data / Retrieval | 1 | Qdrant, BM25, Feast, Dagster, Spark (M30 M42 M68 M69 M73) |
| Frontend | 1 | Next.js streaming, settings UX (M54) |
| Infra / SRE | 1 | Terraform, Helm, Argo, K8s (M46 M47 M48) |
| Observability + Security | 1 | Prom, OTel, Langfuse, guardrails (M50 M51 M70 M74) |
| Customer Success engineer | 1 | tenant onboarding, white-glove (M80) |

# 8. Day-1 launch checklist

Security (M74)

□ OWASP LLM Top 10 review signed off

□ Llama Guard 3 input + output filters

□ Garak + Promptfoo red-team in CI

□ Secrets in Vault / Secrets Manager

□ mTLS between services

□ External pen test done

Multi-tenancy (M80)

□ Tenant filter test on every retriever path

□ Per-tenant LoRA signed + verified

□ HIPAA / SOC2 audit-log pipeline → S3 Object Lock

□ DSAR runbook tested end-to-end

□ Per-tenant Grafana dashboards auto-provisioned

Observability (M50 M51 M70)

□ OTel tenant.id attribute on every span

□ Cost-per-tenant + $/user/day Grafana panels

□ Langfuse session tracking + online eval scorers

□ Alerts: p99 latency, error rate, cost spike, GPU OOM, vector latency

□ On-call rotation + 24/7 PagerDuty

Reliability + FinOps

□ Chaos test (kill vLLM pod mid-stream)

□ AZ failover drill (us-east-1a → 1b)

□ Failover plan Anthropic → OpenAI → Bedrock

□ Backup / restore tested for every stateful store

□ DR runbook (RPO < 1h, RTO < 4h)

□ Per-tenant budget Slack alerts (1.5× MA)

□ Cache hit-rate ≥ 50% in steady-state

🚦 28 boxes. None optional. Before flipping GA.

# 9. Day-90 evolution

| Area | Modules | Why |
| --- | --- | --- |
| Self-host top route | M44 M60 M71 M79 | hosted bill ≥ $200k/mo; pays for itself |
| DPO on top routes | M62 | preference fine-tunes from prod thumbs-up/down |
| GraphRAG | M87 | citations + multi-hop reasoning |
| Synthetic-data factory | M88 | distil strong → cheap continuously |
| Constitutional / RLAIF | M89 | safer for hospitals |
| Edge / on-device summarizer | M90 | offline mobile for field reps |
| Computer-use agent | M72 | drive CRMs end-to-end |
| Multimodal | M65 | screenshot + voice memo ingestion |
| Bare-metal eval | M78 | crossover at your real usage |

# 10. Failure modes pre-loaded

| Failure | Cause | Fix (module) |
| --- | --- | --- |
| Tenant A sees Tenant B's docs | missing filter on one path | M80 — integration test every retriever call |
| One tenant eats the cluster | no fair-share scheduling | M80 — Volcano/Kueue + Redis sliding window |
| Vendor 2× pricing overnight | Anthropic price change | M79 — abstract via LiteLLM; fall back to GPT-5 mini |
| Guard mis-classifies clinical | shallow safety training | M74 — fine-tune domain guard |
| Cost 3× projection | uncapped streaming | M79 — max_tokens + per-tenant budget |
| Latency p99 = 8s | serial retriever + no rerank cache | M30 — parallelise + cache rerank |
| Xid 79 mid-fine-tune | bad GPU | M78 — auto-drain + checkpoint resume |
| HIPAA audit fails | logs leak PHI to Sentry | M74 — PII redaction in OTel processor |
| Prompt-cache poisoning | shared key collision | M74 — namespace cache keys by tenant_id |
| DSAR — 'delete me' | GDPR / regulator | M80 — Terraform tenant teardown tested quarterly |

🔑 Most production incidents reduce to one of these ten. Have a runbook for each before you turn GA on.

# Recap

• Reference architecture = one A4 picture: edge → gateway → orchestration → tools → retrieval → inference → data lake → observability → platform plumbing

• Every layer maps to 1-3 prior modules — M1-M80 was the parts catalogue, M81 is the wiring diagram

• 26-week plan ships v0 → v3 → GA in six months with a team of 8

• Day-1 checklist = 28 items, none optional

• Day-90 evolution = where M82-M90 plug in next

• Failure-mode catalogue = 10 runbooks every platform meets

• 🎓 End of Phase 10 Capstone